## Slide 1: Class 2DF Group 61 SPRINT 1
Group members:
Carolina Sá (1220623)
David Sousa(1220784)
Rodrigo Correia (1220604)
Tiago Carvalho (1221124)

## Slide 2: Sprint planning – Sprint 1
SPRINT BACKLOG | 
Number of stories: 6 | 
Number of bugs: | 
Number of tasks: 6 | 
Number of Management Tasks | 
Number of team members | Planned: 4 Actual: 4
Total planned estimation vs execution | Planned hours: Executed hours:
Planned Start Date: 09/10/2023 Real Start Date: 16/10/2023
Planned Finished Date: 29/10/2023 Real Finish Date: 29/10/2023

## Slide 3: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US BD01 | YES |  | x |  |  | 
US BD02 | YES |  | x |  |  | 
US BD03 | YES |  |  |  |  | 
US BD04 | YES |  | x |  |  | 
US BD05 | YES | x |  |  |  | 
US BD06 | YES | x |  |  |  | 
US BD07 | YES | x |  |  |  | 
US BD08 | YES | x |  |  |  | 
US BD09 | YES | x |  |  |  | 
US BD10 | YES | x |  |  |  | 
US LP01 | YES |  | x |  |  | 
US LP02 | YES |  |  | x |  | 

## Slide 4: Work by team member
Chart: Hours / n. tasks
| 1220623 | 1220784 | 1220604 | 1221124
Horas / tarefas | 4 | 4.5 | 5 | 4.5

## Slide 5: Work by type
Chart: Componente
| BDDAD | LAPR3
Componente | 10 | 2

## Slide 6: Sprint Burndown Chart
Print do JIRA após fecho da sprint
Chart: 
| dia 0 | dia 20
 | 12
To do | 1
 | 1

## Slide 7: Sprint Retrospective
Date:
What went well?
What went wrong?
What we’ve learned?

## Slide 8: Sprint Retrospective
Date:
Action items: